Logo

Description automatically generated

Software Project Management 2022/2023

«Rugby Team Management App»

D1.1.1 – Milestone M1.1 Report

### Authors

* Bruno Daniel Pereira Martins
* Francisco Andrade Carvalho
* João Pedro da Silva Fernandes
* Maria José dos Santos Carrilho
* Rodrigo Martinho Costa

### Reviewer

* João Carlos Costa Faria da Cunha

### Approver

# Goal of Stage 1.1

The goal of this stage was to finish Vision and Scope Document, improve the Dashboard, prepare this document, improve goal statement and team members should put profile photos.

The goal of this stage was to successfully complete the first phase of this project, Project Setup & Software Concept. To do so, the goals were: make the Vision and Scope Document, make the Dashboard of our Team

# Tasks done

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Task** | **Type\*** | **Effort** |
| 02/10/2022 | Profile photos | **Q** | **0.1** |
| 02/10/2022 | Finish Vision and Scope | M | 2.3 |
| 02/10/2022 | Improve goal statement | Q | 3 |
| 02/10/2022 | Improve Dashboard | **Q** | 2.3 |
| 02/10/2022 | Review Vision and Scope | M | 2.3 |
|  | **Total** (budget: 40) |  |  |

\* E – engineering; Q – quality; M – management

# Achieved

* Dashboard ready, «version 21»
* Meeting Minutes
* D1.1 Vision&Scope published, «version 20.10», «[D1.1.1 - Vision and Scope.docx](https://isecpt.sharepoint.com/:w:/s/GPS2223-Team13/ERZB9_MRHQZMpUq5IbyciR8B-DuOsv5WIII4grJ0MRqjmw?e=MBZfGs)»
* Team Log up-to-date «version 4.4», «[Team Log](https://isecpt.sharepoint.com/:x:/s/GPS2223-Team13/EbrskG_89qdDkpRhTqhZx3UBgdy6H8L0dwcbpwOEQrAU9g?e=sGhNJz)»
* Milestone Report «version »

# Planned but not achieved

* It was not possible to assign profile photos of some team members.

# Analysis

## What went well

* Good team communication.
* The team is committed to the project.
* All members were punctual.

## What went wrong

* The task management could be better.

## What we could do differently to improve

* Try to improve our organization as a team, meaning we could divide our tasks better.